## Slide 1: Signal and Data Transport for the SKA UK SKA Science Meeting, Cambridge 12th April 2016
Keith Grainge, SADT Lead University of Manchester

## Slide 2: SADT Consortium
Consortium Board, chair: Huib Jan van Langevelde
Lead institute: University of Manchester
  Leader: Keith Grainge
  Project Manager: Jill Hammond
  System Engineer: Rob Gabrielczyk
  Project Engineer (SADT): Richard Oberland
  Element specialist (SAT): Simon Garrington
JIVE (Netherlands)
NPL (UK)
NCRA (India)
NMMU (South Africa)
CSIRO (Australia)
IT (Portugal)
SANREN (South Africa)
SKA Africa (South Africa)
Tsinghua University (China)
UWA (Australia)
University of Granada (Spain)
AARNet (Australia)
GÉANT (EU)
Associate members
Full members
…and industrial partners

## Slide 3: SADT summary
Science Data
DDBH
CSP-SDP
SDP to world
Sync & Timing
Clock ensemble
Freq. & Phase
UTC time
Non-Science Data
Control & Monitor
Alarms
Internet, VoIP
“Spanning” Tasks: Network Architecture; Network Manager;
Local Infrastructure
NSDN
NSDN
NSDN
CSP-SDP

## Slide 4: Big Data Challenge

## Slide 5: SADT Technical Solutions
SAT
  3 H-maser clock ensemble
  “There-and-back” STFR
  White Rabbit time distribution
Digital Data Backhaul
  COTS solutions
  Multiple vendors approached
  Trended costs estimated
NSDN
  COTS solution
  Some redundancy
  Issues: scope; security
LINFRA
  Most expensive component

## Slide 6: Cost estimates
2013 bid estimate: €435M
SADT: 90M€ of 855M€ cost cap; project cost cap 650M€
SADT input to RBS: €99.3M; cost model supplied to SKAO
SKAO issued Budget after RBS: €32.4M
Increase in SADT scope (e.g. NSDN)
SADT cost estimate Jan 2016: €76M – 134% over-budget!!!
But, Budget did not include:
  NSDN (~10M)
  Installation of Carnarvon to Beaufort West fibre in SA (~10M)
  Trenching on both sites (assumed to be provided by INFRA; ~10M)
  SADT Contingency using TMT model (~10M)

## Slide 7: DDBH COTS Cost estimation
Cost / power function of :
  Year deployed (roll-out)
  Data capacity
  Cable distance
Fractional selling price drop per annum
Estimates cable routed distance bins BDv2

## Slide 8: Tsinghua STFR system
Maintain interferometer coherence; 1ps accuracy
Active, “Round-trip”, reference frequency distribution

## Slide 9: LINFRA - cable routing to CPF
Australia
SKA1-Low Outer array
South Africa
SKA1-Mid Inner Array
South Africa
SKA1-Mid Outer Array
Cable route distance optimised examples

## Slide 10: Estimated SDP to world costs
10 year IRU per 100Gbit circuit 2020-2030
Assumes Regional Centres; guestimate of locations
Guesstimate of
Regional Centres
US$.1M/Year
US$.1M/Year
US$.5-2M/Year
US$.5-2M/Year
US$1-3M/Year
US$1-2M/Year
US$.2-.5M/Year
US$1-3M/Year
US$1-3M/Year
Notes: Centre locations are guesses – no SKA board decisions
Network costs have input from current 100 Gigabit and 10 Gigabit contracts with reasonable projections

## Slide 11: Raw visibility data rates
baselines; full Stokes
Maximum and set by smearing
  Dependence on
Complex single precision + header → 80bits
Transporting raw visibilities ~ €500M / year
1 day’s data ~ 100 PB; storage ~ €2M (2023)
  Processing this data also an “issue”

## Slide 12: Summary
SADT delivers the “backbone” for the SKA
A Big Data problem; huge data rates
SADT detailed design well underway
Largely COTS solutions
  STFR is the exception
    Prototyping last year and this summer
Requirements still evolving
Significant industrial engagement

## Slide 13: Effect of RBS, ECPs
0.7→3.2 Tb/s
(15→7.2Tbps)
59→3.1Tbps
5.1→4.5 Tbps
13.9→15.2 Tbps
27→4.9Tbps
SKA1_Low
SKA1_Mid
()* – if digitised
100Gb/s
100Gb/s
Notes: Continuous data flows through the instrument:
Remote stations up to 150 km away – but the fibre paths are longer.
Core ~ 2-5 km
CSP-SDP ~ 900 km
Telescope – world baseline: 100 Gb/s for transporting the data products to the Regional Science Centres around the world.
Science rates – no meta-data: SKA1_Low = 3.7 SKA1_Mid = 4.1
Main effects od RBS are due to:
  Deferring SKA1_Survey
  Reducing the number of stations and dishes
  Reducing the number of frequency bands
  CSP-SDP required metadata now included in Re-Baselining
  Pulsar beams in SKA1_Low and SKA1_Mid